Work Scope

The Virgin Islands Water and Power Authority (VIWAPA) desires to contract with a professional engineering firm to act as the owner’s engineer for its capital improvements projects in the USVI, including pump stations, tanks, post-treatment systems, and supporting facilities. The owner’s engineer (OE) will act as an extension of the WAPA’s staff. The OE must work to align the entire integrated project team with the WAPA’s priorities throughout the course of the projects. The Offeror must be prepared to help WAPA develop detailed owner’s project criteria designed specifically to meet the design intent and to manage project risks.  The Offeror will assist WAPA with the development of the Request for Proposals (RFP) for design engineers and/or design-build firms.  Services will also include project administration, review of equipment and material specifications, review project estimates and cost projections, commissioning and other applicable support functions and services.

The Offeror shall provide engineering and project support services for the management, development and implementation of the proposed water projects, including but not limited to planning, developing, implementing the program, coordinating project activities, conducting design reviews, coordinating and managing contracts with both design consultants and contractors during the construction of projects, working with VIWAPA staff to monitor overall budgets and schedules, and assisting the VIWAPA on public relations.

The Offeror shall have thorough knowledge and expertise with all components of water distribution and treatment processes as well as have a vast understanding of design-build and project delivery.    The Offeror shall have extensive experience serving in the same type of capacity on water or wastewater projects.

This solicitation is to provide services under a three (3) year contract with the option to extend the contract for another three (3) years after the first term.  Services will be provided on a retainer basis and work will be assigned and tracked by specific work orders and /or job orders.

It is anticipated that this project will be federally funded. The contractor is responsible for compliance with all applicable Federal law, rules, and regulations or other related requirements.

- Engineering Qualifications

- Project Development

The Scope of Work for Project Management Services includes the following requirements:

Develop Water Project Controls

The Offeror shall develop a plan and structure for the proposed water projects, identify all tasks associated with the successful implementation of the projects, and develop protocols and procedures for project management.

- Research - Review and become acquainted with the VIWAPA’s current resources, information systems and databases, current project delivery methods, standards, and specifications.

- Determine project controls - Refine and customize program management information system (PMIS) tools to fit the specific needs of the proposed projects, including tools for budget management, schedule management, contract development and management, cash flow, forecasting, accounting and financing, data integration, monthly progress reports, stakeholder reports, risk allocation and management, issue resolution assistance, and claims avoidance and resolution. PMIS will be used to secure documentation of design and construction activity to allow an audit trail through final inspection and closeout.

- When requested by the VIWAPA, the Offeror shall assist with acquisition of funding, such as the State Revolving Fund loan or may be asked to seek grant funding from all available sources. OE shall be knowledgeable and be prepared to provide the full spectrum of services needed to provide support to secure funding.

- Maintain documentation in shared projects files that include design documents, constructability review comments, estimates, bid documents, contracts, submittals, permits, meeting minutes, correspondence, change orders, pay requests/ draw down requests, RFIs, shop drawings, claims, schedules and closeout.

Partner Agencies Liaison

The Offeror shall facilitate with regulatory and partner agencies as a liaison. As needed, The Offeror shall:

- Prepare informational material and assist the VWAPA with the presentation of workshops and updates for VIWAPA management, and partner agencies.

- Coordinate and assist the VIWAPA in any permitting processes that may be needed.

- Update and assist the VIWAPA with regulatory changes and compliance requirements.

- Help ensure adherence to federal program guidelines. Enhance capacity of WAPA to oversee large volume of design and construction projects efficiently and in compliance with all federal, state and local rules and regulations governing funding and local building codes.

- Assist in the permitting process and resolution of regulatory issues.

- Assist in obtaining local and federal Permits for plans.

- When needed, attend and represent VIWAPA to provide updates at local and/or federal utility coordination meetings as assigned .

Planning and Program Scope Elements

The Offeror shall develop a plan for implementing delivery methods that comply with VIWAPA’s procurement processes and constraints, and coordinate with all the involved stakeholders to provide a seamless transition during implementation.

- Prepare Basis of Design Report (BODR) for each proposed water project as needed for alternative design/construction work.

- Develop and coordinate integration with existing VIWAPA platforms and software.

- Perform staff analysis to determine gaps and potential VIWAPA staff augmentation.

- Develop document management requirements, develop reports, and ensure consistency in reporting and products.

- Perform assessments and develop procedures to determine if there are potential easement and right of way issues, minimize impacts on program schedule via public outreach.

- Create a public outreach program for both external and internal stakeholders.

- Provide monthly reports, which include updates on schedule, budget, key accomplishments and challenges, change order summary, project safety summary, etc. Evaluate needs and plan for public meetings, website updates, press releases, newsletters, etc. Prepare outreach materials.

- Evaluate, present and decide which traditional or alternative delivery methods for individual water projects will be utilized– Prepare technical memorandums that evaluate different alternatives for design and delivery of the project.

- Prepare detailed scope of work and cost estimates for future assigned projects.

- Recommend ways to organize construction projects, including grouping sites together, to achieve efficiency and cost savings in construction.

- Develop detailed final cost estimates for each project and validate against established Program budget.

- Develop timelines/network that will incorporate all activities relevant to the project, including priorities and critical milestones.

- Provide recurring administrative reports pertaining to construction projects.

Phase 2: Project Implementation

Design

The Offeror shall oversee design and review project related reports, plans, specifications, cost estimates, and construction documents for projects.

OE shall:

- Determine phasing of work, critical paths, milestones for projects to ensure the VIWAPA complies with the timeline set for the projects.

- Develop construction documents for the type of delivery method(s) selected in Phase 1 of the work.

- Oversee and provide consistent reviews across multiple design engineers and/or design-builders.

- Coordinate with VIWAPA staff regarding planning and design of projects.

- Review all reports, design submittals, scope changes.

- Coordinate and provide information needed for design of projects and ensure consistency across multiple projects.

- Provide value engineering and constructability review.

- Assist and work with VIWAPA to perform Value Engineering Analysis and Constructability Reviews of the design and contract documents to identify saving opportunities, discrepancies and variances prior to bid of Work.

- Perform analysis of system/ equipment failures and outages to identify trends and areas needing improvement

Procurement

The Offeror shall assist the VIWAPA to ensure proper execution of construction contracts under the water program.

- Secure proposal pricing for projects with selected contractors.

- Assist VIWAPA staff by executing contracts with selected contractors.

- Assist VIWAPA staff with drafting reports for council meetings for the execution of contracts for construction of the proposed water projects.

- Assist in the preparation and packaging of construction bid documents, project specific special conditions including, mitigation monitoring plan, contract time, construction phasing, and completion dates.

- Assist VIWAPA in establishing a standardized bidding process and procedure.

- Assist VIWAPA in the preparation and issuance of Notice of Awards, Notice to Proceeds, and Certificate of Completions.

- Assist VIWAPA in selecting contractors for the construction projects.

- Assist VIWAPA in working with other consultants and contractors during the construction administration phase of the project(s).

Construction

  - Coordinate and ensure consistency and continuity across multiple construction projects.

  - Coordinate multiple construction project activities with operations and maintenance staff / project phasing /shutdowns.

  - Coordinate and review the progress of multiple construction projects to ensure that conflicts/issues are resolved by the appropriate parties in a timely manner.

  - Keep VIWAPA staff informed of the progress of the projects. Provide daily and periodic communication/reports, to include construction files, inspection reports, to WAPA Project Manager.

  - Ensure continual quality assurance/quality control.

  - Assist the Construction Managers on job walks, bid evaluations, contractor negotiations, and during construction meetings.

  - Assist during the construction phase of the project by reviewing submittals, change orders, and RFI’s, and make recommendations to the WAPA Project Manager

  - Coordinate with VIWAPA staff and team of consultants to ensure timely close-out of projects.

  - Assist VIWAPA to gather and assemble all financial and administrative documents related to close-out.

  - Conduct final inspections to ensure quality construction, permits have been obtained, and construction complies with all applicable codes, regulations, and program requirements to support project closeout.

  - Assist VIWAPA in serving as on-site project management representative for completion of construction items for construction projects.

  - Perform facility inspections, identify deficiencies and initiate corrective actions.

  - Assist VIWAPA to manage, evaluate and mitigate all change order proposals and schedule delays.

  - Monitor and report on contractor’s quality control.

  - Coordinate and conduct project pre-construction conferences.

  - Review Contractor’s periodic schedule updates.

  - Make recommendations to VIWAPA regarding final project approval and acceptance; receive and review project(s) record and as-built drawings; assist in preparing and submit the project(s) accounting and close-out reports.

  - Provide Field verification inspections.

  - Provide inspection related project management services for interim inspections, final inspections and scope verification inspections.

  - Provide inspection(s) to ensure compliance with the VIWAPA requirements.

  - Track and maintain a record of change orders, budgets and expenditures for all contracts of projects.

  - Track, monitor schedules, provide recommendations and implement strategies to keep projects on schedule and within budget as necessary.

  - Assist in development of the transition plan to occupy the facility upon completion of construction; develop and implement the phasing and synchronization of transition activities, as required.

Public outreach

The Offeror shall assist the VIWAPA with any required public outreach.

- Set up and administer public meetings.

- Incorporate stakeholders/public inputs.

- Document the outreach process, issues, discussions, goals, and outcome.

- Community liaison between VIWAPA/contractors/residents.

- Media relations – assist VIWAPA with tasks such as drafting press releases or other social media updates, assisting with creating mailings such as postcards and letters to the public, organizing and participating in community meetings, organizing and facilitating tours, and developing and managing a web page for the program.

- Develop and maintain relationships with customers, utilities, vendors, other utilities (and utility coordination stakeholders) and contractors.  Attend utility coordination meetings with local utilities, federal partners and all stakeholders.

- Assist VIWAPA in its community relations efforts to generate local contractor participation in the Program and provide information relative to upcoming projects to the local contractor community.

Budget and schedule management

The Offeror should monitor overall budgets and schedules to assure the water program timeline and financial obligations are fulfilled. OE shall:

- Monitor the budget and schedule of multiple projects under varying phases of design and construction.

- Coordinate and monitor funding activities for the projects.

- Prepare cash flow and forecast for the individual project and for the combined projects under the program.

- Prepare accounting and financing documents/reports for VIWAPA, partner agencies, and funding agencies.

- Document accounting, financing, and reporting activities in sufficient detail, suitable for internal and outside audits.

- Review and comment on contractor invoices to VIWAPA (as appropriate).

Project Management and Administration

The Offeror shall provide assistance with management of construction contracts.

- Assist with managing change orders and RFIs.

- Set up and run contractor meetings and prepare meeting minutes.

- Respond to design issues during construction and assist in coordination and communication between inspector, contractor and engineer.

- Manage monthly progress payments in accordance with WAPA processes.

- Complete monthly reporting for project contracts.

- Conduct weekly meetings with construction superintendent to discuss issues, progress, etc.

- Complete monthly progress reports for internal WAPA staff

- Perform other related duties as assigned.

- Provide copies of engineering drawings on an as needed basis

- Attend job-site progress meetings, prepare and distribute meeting minutes and report urgent issues.

- Develop and maintain a detailed project schedule and review and report on contractor’s baseline schedule and schedule-of-values.